# MarsQuant — Migration Progress

RDS → S3 archive pipeline  |  3 tables, ~1700 GB  |  ap-south-1

## Phase 1-2 — Schema Discovery  ✅

| Item | Value |
| --- | --- |
| DB / Schema | datafeeddatabase / datafeedschema |
| Tables | nifty50_table, master_table, mcx_table |
| Partition key | tickd (RANGE) — Sep 2025 daily, rest monthly |
| Row count | ~2.28 billion rows across 7 partitions (nifty50) |
| Columns | 42 columns on nifty50_table |

## Phase 3 — Code Updates & Bug Fixes  ✅

| File | Change |
| --- | --- |
| docker/export.sh | Fixed pg_dump: -t schema.table (was silently finding nothing) |
| orchestrator/handler.py | Full rewrite: 3 actions, 10s stagger, 420s timeout |
| verify/handler.py | Fixed DB_SECRET_ARN, botocore ClientError, verified.json scope |
| drop_partition/handler.py | Fixed s3_client.exceptions.NoSuchKey → ClientError |
| terraform/lambda.tf | Orchestrator timeout 60s → 420s |
| terraform/eventbridge.tf | Daily → monthly trigger, action = migrate_previous_month |
| terraform/variables.tf | Cron updated to cron(0 0 1 * ? *) |
| terraform/outputs.tf | Updated refs, added manual_trigger_month_command |

## Phase 4 — Local Testing  ✅

- 16/16 tests passed against Postgres 16 container

- Full pipeline chain validated: export → verify → drop

- See Testing document for full breakdown

## Phase 5 — Terraform  ✅ / ⏳

| Step | Status | Notes |
| --- | --- | --- |
| terraform.tfvars created | ✅ Done | All real AWS values populated |
| terraform init | ✅ Passed | AWS provider 5.100.0 installed |
| terraform validate | ✅ Passed | No syntax errors |
| terraform plan | ⏳ Blocked | Needs valid AWS credentials |
| terraform apply | ⏳ Pending | After plan review |